# Django Micro-Lending Platform - Implementation Plan & Specification
## Executive Summary
This document outlines the complete transformation of the Django Document Management System into a mobile-first micro-lending platform with WhatsApp OTP authentication, KYC verification, scoring system, and borrowing functionality. The system is optimized for African markets with low-bandwidth phones and minimal JavaScript.

## Phase 1: Authentication System (COMPLETED)
### 1.1 WhatsApp OTP Authentication
- Status: ✅ COMPLETED
- Implementation:
  - Created whatsapp_auth app with models: WhatsAppUser, OTP
  - Twilio WhatsApp API integration (SDK added to requirements.txt)
  - OTP generation (6-digit codes, 5-minute expiry)
  - Views: RequestOTPView, VerifyOTPView, LogoutView
  - URLs: /auth/request-otp/, /auth/verify-otp/, /auth/logout/
### 1.2 User Model Changes
- Status: ✅ COMPLETED
- Changes:
  - Replaced email with phone_number (unique identifier)
  - Removed is_email_verified field
  - Added new fields:
    - kyc_level (0-2)
    - score (integer, default 0)
    - aid_recipient (boolean, default True)
  - Updated UserManager for phone-based authentication
  - Updated Django Admin interface
### 1.3 Database
- Status: ✅ COMPLETED
- Migrations created and applied
- All new apps registered in INSTALLED_APPS

## Phase 2: KYC System (COMPLETED)
### 2.1 KYC Models
- Status: ✅ COMPLETED
- Models Created:
#### KYCProfile
- user: OneToOneField(User)
- full_name: CharField
- date_of_birth: DateField
- city: CharField
- mobile_money_number: CharField
- id_type: CharField
- id_number: CharField
- has_business: BooleanField
- is_only_owner: BooleanField
- business_description: TextField
- loan_purpose: TextField
- all_questions_answered: BooleanField
- level_1_completed_at: DateTimeField
- business_registration_doc: FileField (Level 2)
- electricity_bill_doc: FileField (Level 2)
- level_2_completed_at: DateTimeField
- unique_identifier property: phone + DOB + ID
#### QuestionnaireResponse
- kyc_profile: ForeignKey(KYCProfile)
- question_index: IntegerField (0-9)
- question_text: TextField
- answer: TextField
- answered_at: DateTimeField
#### KYCDocument
- kyc_profile: ForeignKey(KYCProfile)
- document_type: CharField (business_registration, electricity_bill, etc.)
- document_file: FileField
- uploaded_at: DateTimeField
- verified: BooleanField
- verified_by: ForeignKey(User, admin)
- verified_at: DateTimeField
### 2.2 KYC Questions (from settings.py)
1. "Say your full name as on your ID. (You can also type.)"
2. "Date of birth. Use keypad: DDMMYYYY."
3. "City or village where you live. (You can say nearest market or landmark.)"
4. "Mobile money number. Use keypad."
5. "ID type. Say: national ID, voter card, passport, or other."
6. "ID number. Use keypad."
7. "You have a business ? Press 1 Yes, 2 No."
8. "Are you the only owner? Press 1 Yes, 2 No."
9. "What do you do or sell? One sentence."
10. "Loan purpose in one sentence."
### 2.3 KYC Workflow
- User completes all 10 questions → KYC Level 1 assigned
- Unique key: phone_number + DOB + ID_number
- User uploads business registration + electricity bill → KYC Level 2 assigned
- Admin verifies documents before level 2 approval

## Phase 3: Scoring System (COMPLETED)
### 3.1 Scoring Models
Status: ✅ COMPLETED
#### ScoreLog
- user: ForeignKey(User)
- reason: CharField (referral, phone_bill, admin_adjustment, other)
- points_added: IntegerField
- previous_score: IntegerField
- new_score: IntegerField
- notes: TextField
- created_at: DateTimeField (auto)
#### PhoneBillUpload
- user: ForeignKey(User)
- phone_bill_file: FileField
- uploaded_at: DateTimeField
- verified: BooleanField
- verified_by: ForeignKey(User, admin)
- verified_at: DateTimeField
- score_awarded: BooleanField
#### Referral
- referrer: ForeignKey(User)
- referred_user: ForeignKey(User, nullable)
- referral_code: CharField (unique, 8 chars)
- referred_phone: CharField
- score_awarded: BooleanField
- created_at: DateTimeField
#### ScoreRule
- rule_name: CharField (unique)
- rule_type: CharField (referral, phone_bill, kyc_level_1, kyc_level_2, other)
- points_value: IntegerField
- is_active: BooleanField
- created_at, updated_at: DateTimeField
### 3.2 Scoring Logic
- Base Referral Points: 50 (configurable via ScoreRule)
- Phone Bill Upload Points: 25 (configurable via ScoreRule)
- Triggers:
  - User refers someone → Add referral points
  - User uploads phone bill (admin approved) → Add phone bill points
  - Admin adjustment → Add/subtract points
- Score Impact: Higher score + higher KYC level = higher borrow limit

## Phase 4: Borrowing System (COMPLETED)
### 4.1 Borrowing Models
Status: ✅ COMPLETED
#### BorrowLimit
- user: OneToOneField(User)
- max_borrow_amount: DecimalField (default 20)
- available_borrow: DecimalField
- is_locked: BooleanField (default True, unlocked when KYC L1)
- created_at, updated_at: DateTimeField
#### BorrowTransaction
- user: ForeignKey(User)
- amount_before: DecimalField (available before)
- amount_requested: DecimalField
- borrow_fee: DecimalField (calculated)
- amount_debit: DecimalField (requested + fee)
- amount_after: DecimalField (available after)
- status: CharField (pending, approved, rejected, completed, repaid)
- processed: BooleanField
- created_at, processed_at, repaid_at: DateTimeField
#### BorrowRepayment
- transaction: ForeignKey(BorrowTransaction)
- amount_paid: DecimalField
- repaid_at: DateTimeField
- notes: TextField
### 4.2 Borrowing Workflow
1. User selects borrow amount
2. System checks: KYC Level 1 unlocked? Available balance? Score adequate?
3. Display fee warning (BORROW_FEE_PERCENT = 5% from settings)
4. Create BorrowTransaction with status=pending
5. Admin approval → status=approved, processed=True
6. Update BorrowLimit.available_borrow
7. Display transaction history

## Phase 5: Frontend Templates (COMPLETED)
### 5.1 Base Template
- File: templates/base.html
- Size: < 20KB (inline CSS, no Bootstrap)
- Features:
  - Mobile-optimized (max-width: 500px)
  - Zero JavaScript dependencies
  - Minimal CSS classes
  - Fast loading for low-bandwidth phones
### 5.2 Authentication Templates
#### templates/whatsapp_auth/request_otp.html
- Phone number input with country code
- Send OTP button
- Minimal styling
- AJAX support (XMLHttpRequest)
#### templates/whatsapp_auth/verify_otp.html
- 6-digit OTP input
- Verify button
- Link to re-enter phone
- Error handling
- AJAX support
### 5.3 Dashboard Template
- File: templates/dashboard/index.html
- Sections:
  - Header with welcome message
  - KYC Status card (Locked/Level 1/Level 2 badges)
  - Score display
  - Borrowing status (locked/unlocked with amount)
  - Recent transactions (if any)
  - Referral invite section
  - Phone bill upload section
  - Logout link
  - Bottom navigation (Home, KYC, Refer, Account)

## Phase 6: Configuration (COMPLETED)
### 6.1 Settings.py Updates
# WhatsApp/Twilio
TWILIO_ACCOUNT_SID = config('TWILIO_ACCOUNT_SID', default='')
TWILIO_AUTH_TOKEN = config('TWILIO_AUTH_TOKEN', default='')
TWILIO_WHATSAPP_NUMBER = config('TWILIO_WHATSAPP_NUMBER', default='whatsapp:+1234567890')

# OTP
OTP_VALID_DURATION = 300 # 5 minutes
OTP_MAX_ATTEMPTS = 3

# KYC
KYC_LEVEL_1_THRESHOLD = 10 # All questions answered
KYC_LEVEL_2_REQUIRES = ['business_registration', 'electricity_bill']

# Scoring
BASE_REFERRAL_POINTS = 50
PHONE_BILL_UPLOAD_POINTS = 25

# Borrowing
MAX_INITIAL_BORROW = 20
BORROW_FEE_PERCENT = 5
### 6.2 Environment Variables Required
TWILIO_ACCOUNT_SID
TWILIO_AUTH_TOKEN
TWILIO_WHATSAPP_NUMBER
SECRET_KEY
DEBUG
ALLOWED_HOSTS
DATABASE_URL (optional)

## Phase 7: Apps Structure
### Current Project Structure
document_manager/
├── manage.py
├── requirements.txt
├── db.sqlite3
├── document_manager/
│ ├── settings.py (UPDATED)
│ ├── urls.py (UPDATED)
│ └── wsgi.py
├── accounts/
│ ├── models.py (UPDATED - phone-based)
│ ├── views.py
│ ├── admin.py (UPDATED)
│ └── migrations/
├── whatsapp_auth/ (NEW)
│ ├── models.py (OTP, WhatsAppUser)
│ ├── views.py (RequestOTP, VerifyOTP, Logout)
│ ├── urls.py
│ └── migrations/
├── kyc/ (NEW)
│ ├── models.py (KYCProfile, QuestionnaireResponse, KYCDocument)
│ ├── admin.py
│ └── migrations/
├── scoring/ (NEW)
│ ├── models.py (ScoreLog, PhoneBillUpload, Referral, ScoreRule)
│ ├── admin.py
│ └── migrations/
├── borrowing/ (NEW)
│ ├── models.py (BorrowLimit, BorrowTransaction, BorrowRepayment)
│ ├── admin.py
│ └── migrations/
├── dashboard/
│ ├── views.py (UPDATED - lending dashboard)
│ ├── urls.py
│ └── migrations/
├── templates/
│ ├── base.html (UPDATED - lightweight)
│ ├── whatsapp_auth/
│ │ ├── request_otp.html (NEW)
│ │ └── verify_otp.html (NEW)
│ └── dashboard/
│ └── index.html (UPDATED - lending dashboard)
└── static/
    └── (minimal - no static files needed)
### Apps Removed (For Cleanup)
- documents/ (document upload/management)
- folders/ (folder organization)
- api/ (old REST API)

## Phase 8: Remaining Implementation Tasks
### TODO: To Be Implemented
1. KYC Views & Forms
  1. Questionnaire display form
  2. Answer submission & validation
  3. Document upload for Level 2
  4. KYC admin approval workflow
2. Scoring Views
  1. Referral link generation
  2. Phone bill upload interface
  3. Score history display
  4. Referral tracking
3. Borrowing Views
  1. Borrow request form
  2. Amount selection with fee display
  3. Transaction approval workflow
  4. Repayment tracking
4. API Endpoints
  1. /api/kyc/status/ - GET KYC status
  2. /api/kyc/questionnaire/submit/ - POST answers
  3. /api/kyc/documents/upload/ - POST documents
  4. /api/score/ - GET score info
  5. /api/score/invite/ - GET referral link
  6. /api/borrowing/check-limit/ - GET available amount
  7. /api/borrowing/borrow/ - POST borrow request
  8. /api/borrowing/transactions/ - GET transaction history
5. Admin Interface
  1. KYC approval dashboard
  2. Score rule management
  3. Document verification
  4. Transaction monitoring
  5. User management
6. Security & Optimization
  1. Input validation on all forms
  2. File upload security
  3. Rate limiting
  4. Caching for statistics
  5. Background tasks (Celery) for email/processing
7. Testing
  1. Unit tests for models
  2. Integration tests for workflows
  3. Security tests (auth bypass, injection, etc.)
8. Documentation
  1. API documentation
  2. Admin user guide
  3. Deployment checklist

## Deployment Checklist
- ☐ Set all environment variables
- ☐ Configure email backend (SMTP)
- ☐ Set DEBUG = False
- ☐ Configure ALLOWED_HOSTS
- ☐ Run migrations
- ☐ Create superuser
- ☐ Collect static files
- ☐ Configure file storage (local/S3)
- ☐ Set up logging
- ☐ Configure SSL/TLS
- ☐ Set up database backups
- ☐ Test Twilio WhatsApp integration

## Technology Stack
Component	Technology
Backend	Django 5.0.1
Database	SQLite (dev) / PostgreSQL (prod)
Authentication	WhatsApp OTP via Twilio
Frontend	Plain HTML/CSS (< 20KB)
JavaScript	Minimal (AJAX only)
File Storage	Local (dev) / S3 (prod)
Background Tasks	Celery (optional)

## Key Decisions
1. ✅ WhatsApp OTP: Using Twilio API for reliable SMS delivery
2. ✅ Phone-Based Auth: No email required, perfect for African markets
3. ✅ Lightweight Frontend: Plain CSS/HTML to support low-bandwidth phones
4. ✅ Minimal JavaScript: Only AJAX for form submission, no frameworks
5. ✅ Text Input Only: No voice processing for MVP (can add later)
6. ✅ Local File Storage: Simpler for MVP, can migrate to S3 later
7. ✅ Admin-First Verification: KYC/documents verified by admins before approval
8. ✅ Configurable Rules: All fees/points configurable via Django admin

## File Size Optimization
Component	Size
base.html	~4 KB
request_otp.html	~1 KB
verify_otp.html	~1 KB
dashboard/index.html	~3 KB
Total CSS (inline)	~8 KB
Total Page Load	< 20 KB

## Future Enhancements (V2+)
- Document sharing with other users
- Collaborative group borrowing
- Advanced credit scoring (ML/AI)
- SMS notifications
- USSD support
- Mobile app (iOS/Android)
- Loan repayment tracking
- Transaction history export
- Advanced analytics
- Multi-language support
- Team/organization accounts

Document Version: 1.0 Last Updated: 2025-10-21 Status: Implementation Complete - Ready for Feature Development